Q4 2012 PPR Supplemental Answer 14a - Data Collection Project WISCONSIN

2. Project Milestones:

Consumer Feedback/Verification:

The LinkWISCONSIN interactive map contains a user feedback mechanism that identifies the precise coordinates of each point of feedback.  We use the feedback received from this process to identify and investigate areas where consumer feedback conflicts with provider data.

Status – Complete

Data Format/Pre-submission Test:

Proprietary and NTIA-supplied scripts are run against the final data set prior to submission to ensure that the dataset being submitted meets NTIA model requirements.  This process occurs with each data collection Round.  In addition we have integrated the NTIA technology/speed trips that were introduced in Round 5 into our test code to check for provider data that falls outside of the “normal” range as determined by NTIA.    If the data "trips" a warning flag, clarification is requested from the Provider.

Status – Complete

4. Provide any other information…

- Broadband Provider Numbers from October 1, 2012 Submission:

| State | Total Confirmed NOFA Compliant Providers | Provider Participating | % Provider Participating | Declined | % Declined | Non-Responive (NR+E) | % Non-Responsive |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WI | 185 | 161 | 87.03% | 3 | 1.62% | 21 | 11.35% |

- Community Anchor Institution (CAI) Numbers from October 1, 2012 Submission:

| Total CAI Records | 4173 |  |
| --- | --- | --- |
| Broadband = Y | 2573 | 62% |
| Broadband = N | 793 | 19% |
| Broadband = U | 807 | 19% |

Note:  Our database defaults to “N” in some instead of “U” for BB Service.

We are working to correct this problem which will impact the numbers reported in future rounds.

- The Wisconsin Cost Models were delivered to the WI PSC in 12Q4. These forward looking economic Cost Models, developed by CostQuest, use a code base and modeling platform that develops the estimated costs of deploying and maintaining broadband services in currently unserved areas across the state.  These tools will provide information to policy makers, providers and other stakeholders as they consider expansion of broadband to high cost areas.    The models along with the state and national broadband maps will be presented to a larger stakeholder group at the first annual WI Broadband Summit scheduled for April 2013.

- In Q2 2012 a provider survey was developed and sent to all ISP providers in the state to collect information regarding time investment in the program and to allow an opportunity for input on the SBI program and broadband development efforts currently underway or under consideration in the state.  The information collected helps to measure the level of provider support in the state and may have value for program match.  The survey remains active on the state’s data submission portal to allow for updates from providers as they continue to contribute to the program.

Validation Processes:

- Third Party Data Comparison:  Provider submitted data is compared against commercial data sources, such as legal exchange areas, American Roamer data files, and Warren Media Prints data files, to identify obvious anomalies or areas for further investigation.    This process is followed for new providers or in some instances when changes in coverage are reported by participating providers.

- For the October 1, 2012 submission we updated our DataPkg.xls to include a “NTIA name” column.  This column will be populated with the associated name for companies we are tracking, and/or submitting data for, that also appear on the third party lists used by NTIA for assessment purposes.

- At the start of each data collection cycle “check maps” are created, based on data from previous submissions, for all participating providers.  These maps are given to the providers in both Google Earth and PDF format to allow for multiple response/viewing options.  This process allows us to reflect back to the Provider how their coverage/speed data is depicted for the SBI program and provides more options and flexibility for them to submit coverage and speed updates.